# Initial Project Planning Template

| Date | 1 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-6456 |
| Project Name | FitBuddy – AI Fitness Plan Generator using Gemini Models |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Dhansuya s | 1 October 2026 | 6 October 2026 |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Madhumithra B | 1 October 2026 | 6 October 2026 |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Google OAuth / Facebook. | 2 | Low | Ramyakrishnan&sowmiya R | 7 October 2026 | 12 October 2026 |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail single sign-on. | 2 | Medium | Madhumithra B&Sowmiya R | 1 October 2026 | 14 October 2026 |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password. | 3 | High | Dhansuya s& Sowmiya R&Madhumithar B | 7 October 2026 | 12 October 2026 |